Part 3 Product Backlog

Hospital Patient Referral Treatment and Administration System

This Product Backlog converts the case-study requirements and business rules into prioritised, owned and testable work. Estimates use person-days for relative planning only. Status remains Planned until the team updates it during Sprint Planning.

Group members

| Blackboard Name | UWE ID |
| --- | --- |
| Logren Li | 23084430 |
| Jin Wang | 23084417 |
| Leo Zhu | 23084429 |
| Jackson Yang | 23084428 |
| Zhenghong Guo | 23084426 |

Product Backlog

| ID | Task Title | Description | Priority | Related Requirement or Business Rule | Estimate | First Owner | Second Owner | Dependencies | Acceptance Conditions | Evidence Required | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PB01 | Receive referral and check documents | Register referral source, patient identity and supporting documents; flag missing items. | Must | Secretaries check documents, not clinical suitability. | 2 pd | logren Li | Jackson Yang | ERD; RBAC | Missing items are explicit; a request task can be created; no clinical decision field is available. | Form capture, missing-data test, audit event | Planned |
| PB02 | Record Consultant referral decision | Support accept, reject, request information and redirect, with reason and decision maker. | Must | Only an authorised Consultant makes the clinical decision. | 2 pd | Jin Wang | logren Li | PB01; RBAC | All four decisions save; non-Consultant access is denied; user, time and reason are auditable. | Workflow, negative permission test, audit log | Planned |
| PB03 | Guard New Patient Appointment eligibility | Send only accepted referrals to the booking queue. | Must | Appointment follows authorised Consultant acceptance only. | 1 pd | Jin Wang | Jackson Yang | PB02 | Unaccepted, rejected and information-pending referrals cannot create a booking request; accepted referrals can. | State-transition test | Planned |
| PB04 | Book first appointment through external scheduling | Use an external scheduling service with specialty, priority, timeframe and patient requirements. | Must | No suitable slot must be highlighted and referred, not silently booked late. | 3 pd | Leo Zhu | Jin Wang | PB03; scheduling mock | A successful response creates one appointment only; no-slot response creates a visible escalation task. | Mock log, UI and exception test | Planned |
| PB05 | Notify appointment and call within two weeks | Send correspondence and create a phone task for an appointment within the next two weeks. | Must | Letter normally; telephone contact additionally within two weeks. | 2 pd | Leo Zhu | logren Li | PB04; correspondence mock | 0-14 day appointment produces both notification and phone task; 15-day boundary does not trigger this rule. | Boundary test, contact record | Planned |
| PB06 | Handle failed contact and rescheduling | Record unanswered call, incorrect number, alternative request and outcome. | Must | Every contact attempt and outcome is recorded. | 2 pd | logren Li | Jin Wang | PB05 | Each attempt retains timestamp, user and result; rescheduling preserves original appointment history. | Contact log, reschedule regression test | Planned |
| PB07 | Handle urgent referral and no slot | Make urgent work visible and escalate no-slot cases. | Must | Urgent cases cannot wait for normal administration; no-slot is highlighted. | 2 pd | Jin Wang | logren Li | PB03; urgency rules TBC | Urgent label creates high-priority task; no slot records reason and receiving pathway team; criteria remain TBC. | BPMN, queue screenshot, walkthrough | Planned |
| PB08 | Create authorised Treatment Booking Request | Record consent, treatment, date, cycles, reviews and resources. | Must | Unauthorised or incomplete requests must not be processed administratively. | 3 pd | Jin Wang | logren Li | PB02; RBAC | Only authorised clinical role submits; missing or unauthorised request cannot enter booking queue. | Form validation, permission test, audit log | Planned |
| PB09 | Coordinate treatment booking and external failure | Book using hospital or external services and handle unavailability. | Must | Failure leaves booking pending, notifies team and records retries without duplicate appointments. | 3 pd | Leo Zhu | Jin Wang | PB08; integration mock | Timeout/failure remains pending; every attempt is retained; same request cannot create duplicate appointment. | Failure log, idempotency test, notification | Planned |
| PB10 | Record funding approval | Record organisation, approval reference, approved amount and limitations. | Must | Finance records funding approval. | 2 pd | logren Li | Jackson Yang | ERD; RBAC | Only Finance creates/edits approval; all fields are auditable; limits link to treatment request. | Permission test, data capture, audit | Planned |
| PB11 | Initiate secure payment request | Obtain charge and send minimum necessary request to PSP without storing complete card data. | Must | System must not store complete card or unnecessary financial details. | 3 pd | Leo Zhu | Jackson Yang | PB10; PSP mock | Request has amount and idempotency key; model/log review has no complete card data; authorised flow only. | Contract sample, field review, security check | Planned |
| PB12 | Process payment status and prevent duplicate payment | Handle success, declined, cancelled and incomplete; allow safe retry. | Must | Advance payment normally blocks confirmation until resolved; no duplicate charge or booking. | 3 pd | Leo Zhu | Jin Wang | PB11; PB09 | Replay of same payment intent adds no charge; failure notifies patient and administration; success removes payment block. | Replay test, notification, transaction log | Planned |
| PB13 | Investigate missing payment callback | Create an investigation when PSP success is not returned to hospital. | Must | Never automatically request another payment. | 2 pd | Leo Zhu | Jackson Yang | PB11 | Timeout is Investigation; no new payment request is created; Finance can record resolution. | Missing-callback test, queue, audit | Planned |
| PB14 | Process refund | After cancellation, postponement or change, authorised Finance decides and sends refund to PSP. | Must | Clinical staff cannot approve refund solely by clinical role; result is recorded. | 3 pd | Leo Zhu | logren Li | PB12; financial authority | Unauthorised approver is denied; full/partial amount and reason retained; PSP result links to original transaction. | Negative permission test, refund mock, linkage | Planned |
| PB15 | Handle treatment modification and urgent exception | Accept formally authorised modification only; support urgent postponement with subsequent authorisation. | Must | Informal email/telephone cannot change treatment; finance impact is referred. | 3 pd | Jin Wang | Jackson Yang | PB08; PB10 | Unauthorised input cannot change schedule; urgent action records clinician, reason and follow-up; Finance receives charge-impact task. | Exception BPMN, tests, audit | Planned |
| PB16 | Review chemotherapy cycle | Require clinical review and blood-test input before subsequent cycle decision. | Must | Only clinical team decides continue, delay or change. | 2 pd | Jin Wang | Jackson Yang | PB08; clinical result interface TBC | Non-clinical role cannot decide; cycle is not confirmed before clinical decision; decision is traceable. | RBAC test, state model, audit | Planned |
| PB17 | Classify and route patient enquiries | Record source, category, priority, owner, response and resolution. | Must | Every enquiry is recorded, classified, prioritised and routed. | 2 pd | logren Li | Jin Wang | RBAC; urgency rules TBC | Every enquiry has required routing fields; clinical category goes only to clinical queue; urgency rule is clearly TBC. | Form, routing test, report sample | Planned |
| PB18 | Prevent Call Handler clinical overreach | Route clinical, financial and administrative enquiries by authority. | Must | Call Handler cannot diagnose, interpret results, recommend treatment or give clinical advice. | 1.5 pd | Jackson Yang | logren Li | PB17; RBAC | Call Handler sees authorised administrative answer only; clinical category cannot contain advice and is routed to clinician. | Permission matrix, negative test | Planned |
| PB19 | Draft and approve Clinic Letter | Record drafting, completion, clinical approval and recipients. | Must | Consultant approves clinical content before distribution. | 3 pd | Jin Wang | logren Li | PB02; RBAC | Unapproved letter cannot distribute; secretary cannot alter clinical meaning; suspected error returns to Consultant. | State test, permission test, audit | Planned |
| PB20 | Send Clinic Letter and manage reminders | Record processing/distribution dates and method; implement 7-day delay and escalation. | Must | Avoid repeated reminders after completion; weekly reminder, one-month and three-month escalation. | 3 pd | Jin Wang | Zhenghong Guo | PB19; correspondence mock | Date-driven reminder/escalation works; completed letter receives no new reminder; full history retained. | Time-based test, reminder log, report | Planned |
| PB21 | Book follow-up and handle cancellation/no-show | Book from clinical request and record cancellation, decline and non-attendance. | Must | Outside timeframe is highlighted; clinical continuation/discharge decision is not administrative. | 3 pd | Leo Zhu | logren Li | PB04; PB10 | No-slot case is escalated; cancellation/no-show does not create clinical decision; paid case routes to Finance. | Workflow demo, exception test, route log | Planned |
| PB22 | Implement authentication and RBAC | Apply minimum access required for sensitive clinical and financial information. | Must | User authentication and role-based access are required. | 3 pd | Jackson Yang | Jin Wang | Authority matrix | Unauthorised role is denied; role boundary matches case; record access is logged. | Matrix, positive/negative tests, access log | Planned |
| PB23 | Implement immutable audit and downtime back-entry | Record user, date, time and action; control activity recorded during outage. | Must | Ordinary users cannot edit audit records; availability needs a back-entry procedure. | 3 pd | Jackson Yang | Jin Wang | PB22; data model | Audit has four attributes and ordinary user cannot edit; back-entry includes original time, entrant and reason. | Audit export, tamper test, back-entry test | Planned |
| PB24 | Create pathway reports and monitoring | Report volumes, waits, contact failures, letters, enquiries, bookings, funding, payments, refunds and pathway progress. | Should | Management requires listed operational and pathway reports. | 3 pd | Zhenghong Guo | Jackson Yang | PB01-PB23 data | Every listed measure is filterable/exportable; empty data shows zero/blank without invented figures. | Report screenshots, data reconciliation | Planned |
| PB25 | Run end-to-end testing and demonstration | Test normal, exception, permission, audit and integration scenarios; prepare review evidence. | Must | Workshop requires integrated increment, test evidence, feedback and backlog update. | 3 pd | Jackson Yang | Zhenghong Guo | PB01-PB24 | At least one E2E normal path and every high-risk exception have repeatable evidence; limitations are explicit. | Test report, recording, demo script, feedback | Planned |