Part 6 Sprint Backlogs

Hospital Patient Referral Treatment and Administration System

This Sprint plan organises the Product Backlog into three integrated increments. Each Sprint includes a clear goal, selected Backlog Items, named task ownership, dependency and risk controls, a demonstrable review outcome and required testing evidence.

Group Members

| Name on Blackboard | UWE ID |
| --- | --- |
| logren Li | 23084430 |
| Jin Wang | 23084417 |
| Leo Zhu | 23084429 |
| Jackson Yang | 23084428 |
| Zhenghong Guo | 23084426 |

Sprint Backlogs

Sprint 1 Requirements Roles Process Modelling and Foundation Prototype

| Item | Content |
| --- | --- |
| Sprint Goal | Establish a reviewable requirements baseline, authority boundaries, main/exception BPMN, ERD, RBAC/audit foundation and a minimum referral-to-clinical-decision flow. |
| Selected Backlog Items | PB01, PB02, PB03, PB07, PB08, PB10, PB17, PB18, PB19, PB22 and PB23. |
| Task Allocation | logren Li: T01, T06, T15, T19, T33, T45. Jin Wang: T02, T03, T05, T13, T16, T37. Jackson Yang: T04, T14, T20, T35, T36, T38, T43, T44, T46. Zhenghong Guo: requirements traceability and review preparation. |
| Dependencies and Risks | Urgency criteria, detailed role permissions, retention, and clinical-results interface are not provided. Mitigation: make them visible as TBC fields and manual queues. |
| Sprint Review Integrated Increment | Receive referral, document check, four Consultant decisions, Accepted-only booking request, authorised treatment request, RBAC denial, audit event, enquiry routing and Clinic Letter state. |
| Testing or Evidence | Stakeholder Map, BPMN walkthrough, FR/NFR traceability, permission tests, state-transition tests and audit export. |

Sprint 2 Core Referral Booking Treatment Authorisation and External Services

| Item | Content |
| --- | --- |
| Sprint Goal | Deliver executable first appointment, treatment and follow-up booking/notification happy paths and external-service failure controls without duplicate appointments. |
| Selected Backlog Items | PB04, PB05, PB06, PB09, PB15, PB16 and PB21. |
| Task Allocation | Leo Zhu: T07, T08, T09, T17, T18, T41. logren Li: T10, T11, T31, T42. Jin Wang: T12, T29, T30. Jackson Yang: T24 appointment-duplicate portion and T32. Zhenghong Guo: integration evidence index. |
| Dependencies and Risks | Scheduling, correspondence and treatment interface details are not supplied. Mitigation: versioned mock contracts and fixed mapping of no-slot/timeout/failure to visible queues. |
| Sprint Review Integrated Increment | Accepted referral scheduling, two-week phone rule, failed contact/reschedule, no-slot escalation, authorised treatment booking, service retry without duplicate booking, formal treatment modification, cycle review and follow-up cancellation/no-show routing. |
| Testing or Evidence | Interface contracts, mock success/no-slot/timeout logs, date-boundary test, appointment idempotency, clinical-permission negative tests and exception BPMN. |

Sprint 3 Payments Exceptions Audit Reporting Testing and Final Integration

| Item | Content |
| --- | --- |
| Sprint Goal | Complete funding, payment, refund and high-risk exception handling; integrate audit/reporting; finish with repeatable end-to-end evidence. |
| Selected Backlog Items | PB11, PB12, PB13, PB14, PB20, PB24 and PB25; retest PB22 and PB23. |
| Task Allocation | Leo Zhu: T21, T22, T25, T28. Jin Wang: T23, T39. logren Li: T27. Jackson Yang: T24, T26, T40, T49. Zhenghong Guo: T47, T48, T50. |
| Dependencies and Risks | Charge/refund policy, PSP callback contract and real data are unavailable. Mitigation: fixed de-identified mock data; missing success callback always becomes Investigation, never a second charge. |
| Sprint Review Integrated Increment | Funding approval, payment request/status, duplicate-payment prevention, missing-callback investigation, authorised refund, Clinic Letter reminder escalation/suppression, pathway report and auditable E2E chain. |
| Testing or Evidence | PSP mock transaction/refund result, idempotency replay, access tests, immutable-audit test, report reconciliation, E2E recording, known limitations and feedback list. |